JARVIS X

Features, Capabilities and Development Roadmap

Personal Windows AI Assistant Project

Project Overview. JARVIS X is a modular Windows voice assistant designed to combine voice interaction, local AI, computer control, memory, screen understanding, automation, and developer tools. The long-term goal is to create a personal AI operating assistant that can understand natural commands, observe the computer screen, reason about tasks, and perform actions across the system.

IMPLEMENTED / WORKING  •  NEEDS IMPROVEMENT  •  PLANNED

# 1. Implemented and Working Features

| No. | Feature | Description |
| --- | --- | --- |
| 1 | Wake Word Detection | Activates when the user says commands such as “Jarvis”, “Hey Jarvis”, “Hello Jarvis”, “Ok Jarvis”, or “Okay Jarvis”. |
| 2 | Standby and Active Mode | Keeps the assistant in standby until the wake word is detected, then switches to active listening mode. |
| 3 | Speech-to-Text (STT) | Converts the user’s spoken commands into text for processing. |
| 4 | Text-to-Speech (TTS) | Speaks JARVIS responses aloud using a natural voice through edge-tts. |
| 5 | Local AI with Ollama | Uses the qwen2.5:1.5b model locally for AI responses and basic offline conversation. |
| 6 | Gemini AI Integration | Provides cloud AI capability and supports fallback or advanced tasks alongside the local model. |
| 7 | Tool Router | Classifies commands and routes them to the correct system, memory, vision, or AI skill. |
| 8 | Time and Date | Answers voice questions about the current time and date. |
| 9 | Volume Control | Controls the Windows system volume through voice commands. |
| 10 | Brightness Control | Increases or decreases laptop display brightness using voice commands. |
| 11 | Battery Status | Reports the current battery percentage and charging state. |
| 12 | Lock PC | Locks the Windows computer through a voice command. |
| 13 | Shutdown PC | Shuts down the computer when requested. |
| 14 | Restart PC | Restarts the Windows system through a voice command. |
| 15 | Sleep PC | Places the computer into sleep mode. |
| 16 | Open Applications | Opens applications such as Notepad, Calculator, Paint, and Chrome, with the architecture ready for more apps. |
| 17 | Open Websites | Opens websites such as YouTube, Google, Gmail, GitHub, Instagram, Facebook, and ChatGPT. |
| 18 | Basic Web and Search Actions | Supports basic Google/YouTube searching and browser opening/navigation actions. |
| 19 | Screenshot Capture | Captures the current screen and saves the screenshot to a folder. |
| 20 | Screen Vision | Uses Gemini Vision to analyze the current screen when the user asks what is visible. |
| 22 | Basic Memory | Uses SQLite to store and recall simple user-provided memories through remember/recall commands. |

# 2. Features to Improve

| No. | Feature | Description |
| --- | --- | --- |
| 21 | Screen Follow-up Context | Improve follow-up commands such as “What is this error?”, “Fix this”, and “Explain this code” using the previous screen analysis. |
| 23 | Advanced Persistent Memory | Improve long-term recall of conversations, project context, preferences, repeated tasks, and important user facts. |

# 3. Planned Features and Roadmap

| No. | Feature | Description |
| --- | --- | --- |
| 24 | Context Intelligence | Combine previous commands, current task state, screen information, and memory so JARVIS can maintain conversation and task context. |
| 25 | English and Tanglish Auto Detection | Understand mixed Tamil-English commands naturally, such as “Chrome open pannu” or “brightness konjam kammi pannu”. |
| 26 | Improved Voice Reliability | Add stronger noise handling, more accurate command recognition, natural conversation, and interruption support. |
| 27 | Full Keyboard Control | Type text and execute keyboard shortcuts such as Copy, Paste, Enter, Ctrl+C, and Ctrl+V. |
| 28 | Full Mouse Control | Support clicking, double-clicking, right-clicking, scrolling, and drag-and-drop operations. |
| 29 | Full Computer Control | Navigate the Windows interface and complete tasks rather than only opening apps and websites. |
| 30 | Vision → Reason → Action | Observe the screen, understand the situation, decide what to do, and use mouse/keyboard automation to act. |
| 31 | Error Detection and Fixing | Detect errors in VS Code or terminal output, identify the cause, and suggest or apply fixes. |
| 32 | Developer / Coding Agent | Create code, understand existing projects, edit files, fix bugs, run terminal commands, and test results. |
| 33 | Browser Agent | Navigate websites, perform searches, understand web pages, and handle supported forms and browser tasks. |
| 34 | File Management | Create, rename, move, copy, delete, search, and organize files and folders. |
| 35 | Multi-Step Task Execution | Complete multi-step instructions such as opening a project, running it, detecting errors, fixing them, and testing again. |
| 36 | Security Confirmation Layer | Ask for confirmation before sensitive actions such as shutdown, file deletion, or other high-impact operations. |
| 37 | Windows Auto-Startup | Start JARVIS automatically in the background when Windows starts. |
| 38 | Performance Optimization | Reduce CPU and RAM usage so the assistant can stay active in the background efficiently. |
| 39 | JARVIS HUD / GUI | Provide an Iron Man-inspired interface showing listening, speaking, AI activity, system information, and assistant status. |
| 40 | Modular Skills / Plugins | Allow new capabilities to be added as independent modules without changing the main assistant architecture. |
| 41 | Proactive Assistant | Detect relevant alerts, status changes, or issues and inform the user without waiting for a direct command. |
| 42 | Personal AI Operating System Goal | Combine Voice + Vision + Memory + Local AI + Internet + Coding + PC Automation + Multi-step reasoning into a single personal AI assistant. |

# 4. Current Development Checkpoint

Completed foundation: Wake word, voice input/output, system controls, app and website launching, screenshot capture, basic memory, Gemini Vision, and Ollama local AI.

Current local model: qwen2.5:1.5b through Ollama.

Current architecture: Modular core with Brain, Tool Router, AI modules, system skills, memory, speech, listener, wake-word detection, screenshot, and vision components.

Next major development direction: Context Intelligence and stronger memory → Full computer control → Vision-Reason-Action → Coding and Browser agents.

# 5. Final Project Vision

The final vision for JARVIS X is to become a personal AI operating assistant for Windows. It should be able to listen to the user, understand natural language, remember useful context, see and understand the screen, reason about problems, control the computer, work with code and files, browse the web, and execute multi-step tasks while keeping sensitive actions under user control.